School of Engineering

Engineering Project Portfolio Template

2025/26

Initial – Start of Term
Review 1 – 07/11/2025
Review 2 – 19/12/2025
Review 3 – 13/03/2026
Final Deadline: 20/03/2026

Bioinspired Vision Detection Robot for Dark Environments

Ivan Perejon
23039032

Tom Knowles

# Essential Documents

## E.1 Ethical Approval

I have an Ethical Approval Review Record: Student Ethical Review Record 10876 Submission for Ivan Perejon Terron (Student)

## E.2 Data Collection Plan & Gantt Chart

| Data Required | Date Expected | Support Required |
| --- | --- | --- |
| Machine Vision Dataset images collection and training | 25/11/2025 | Access to dark enclosure of low light levels of 0 to 3, online datasets and online MV model training. |
| Prototype of program hardware assembly data | 15/12/2025 | Access to my own microcontroller, cameras, electrical equipment and access to electrical labs |
| Preliminary sensor performance tests | 10/01/2026 | Portable dark enclosure, lux meter, other measurement tools and data logging software. |
| Refined sensor performance tests | 20/01/2026 | Same as previous collection phase, with additional test repetition and Programming IDE for software refinements. |
| Quantitative data recording | 25/01/2026 | MATLAB/Python/etc. for data logging, analysis and data representation |
| Final performance report | 02/02/2026 | Personal Portfolio access. |

A lab-based project may outline what resources are needed:

| Data Required | Date Expected | Support Required |
| --- | --- | --- |
| Electrical and technical support | 15/12/2025 | Access to Electrical support staff |
| 3D printed samples | 15/12/2025 | 3D printing – Discuss with Lucy |
| Testing Area | 10/01/2025 | Access to appropriate room with sufficient space for the sensor and portable dark enclosure |

## E.3 Physical Risk Assessment

| Describe the activity being assessed: Bioinspired Vision Detection Robot for Dark Environments | Assessed by: Ivan Perejon | Endorsed by: Tom Knowles |
| --- | --- | --- |
| Who might be harmed: 1 How many exposed to risk: | Date of Assessment: 29/10/2025 | Review date(s): 11/11/2025 |

GENERAL RISK ASSESSMENT FORM

| Hazards Identified (state the potential harm) | Existing Control Measures | S | L | Risk Level | Additional Control Measures | S | L | Risk Level | By whom and by when | Date completed |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Electrical hardware short circuits and harm myself while handling. | I will work in lab or area for handling electrical equipment which has no water, I will also make sure I don’t cause any short circuits or similar scenarios, by making sure everything is plugged in properly, cables and connection are correctly placed, amount of voltage/current is controlled and turning off equipment when not being handled or when needed. | 2 | 2 | 4 | I will wear special appropriate PPE when it's appropriate, such as handling with high voltage. | 1 | 2 | 2 | By Myself, At the University | 29/10/2025 |
| I trip/slip and hurt myself due to bags, cables or similar objects obstructing the path | I will make sure cables are tidily placed and out of the way not blocking or obstructing the path in any ways, bags will be stored on shelfs or tucked deep under the tables properly and make sure I don’t put similar objects on the floor, especially on the path of a work area. | 2 | 2 | 4 | Clean or report liquid spills on the path immediately to avoid slipping and make sure there is proper lighting int the work area to further reduce tripping/slipping hazards. | 1 | 2 | 2 | By Myself, At the University | 29/10/2025 |
| Breathing in 3D printer fumes and causing breathing problems | If I have to do 3D printing as part of my project, I will use the 3D printer for as short amount of time as I can and also I will keep the 3D Printer well-ventilated to reduce this risk. | 1 | 3 | 3 | I will use University 3D printer while printing parts, by starting a print and coming back later in the day, so I’m not affected by the 3D printer. | 1 | 2 | 2 | By Myself, At the University | 04/11/2025 |
| Eye strain due to extended screen time from long amount of time programming | I will take frequent breaks between programming and leave my workplace to change scenery to not have constant screen time for long periods of time. | 2 | 2 | 4 | I will have plenty of light in my room to further decrease the chance of straining my eyes and use warmer light on my computer screen to help block more blue light in addition to decrease in eye strain. | 1 | 2 | 2 | By Myself, At the University | 12/11/2025 |
| Poor ergonomics of my workstation leading to back, neck, wrist strain injury and general fatigue | I will make sure I have good ergonomics at my workstation to avoid injury and change posture when I need to so to avoid possible injury as well . | 2 | 2 | 4 | I will take frequent breaks, often getting up and do other activities so that I don’t sit down in my workstation for long periods of time (>1hr). | 1 | 2 | 2 | By Myself, At the University | 12/11/2025 |
| Unavailable Technician support leading to delay in my project | I will handle my work so that I am able to do most if not all of the parts for my sensor system safely, but in case I do need technician support I will allocate time to it early in my collection so that it has the least amount of delay if there is a lack of available technicians | 1 | 1 | 1 |  |  |  |  | By Myself, At the University | 12/11/2025 |

RISK MATRIX: (To generate the risk level).

| Very likely 5 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Likely 4 |  |  |  |  |  |
| Possible 3 |  |  |  |  |  |
| Unlikely 2 |  |  |  |  |  |
| Extremely unlikely 1 |  |  |  |  |  |
| Likelihood (L) Severity (S) | Minor injury – No first aid treatment required 1 | Minor injury – Requires First Aid Treatment 2 | Injury - requires GP treatment or Hospital attendance 3 | Major Injury 4 | Fatality 5 |

ACTION LEVEL: (To identify what action needs to be taken).

| POINTS: | RISK LEVEL: | ACTION: |
| --- | --- | --- |
| 1 – 2 | NEGLIGIBLE | No further action is necessary. |
| 3 – 5 | TOLERABLE | Where possible, reduce the risk further |
| 6 - 12 | MODERATE | Additional control measures are required |
| 15 – 16 | HIGH | Immediate action is necessary |
| 20 - 25 | INTOLERABLE | Stop the activity/ do not start the activity |

## E.4 Impact Reflection

This project involves the design and development of a bioinspired robotic system based on visual and neural characteristics of a Vanadis Bristle Worm, which aims to detect Blue light “Bioluminescent” in low light environment. This reflections discusses how the projects aligns with my engineering degree, the broader ethical, security and sustainability implications of the work, and how it has contributed to my professional development.

My project aligns closely with my robotics engineering degree and professional development due to emphasis on embedded systems, sensor integration, machine learning and vision-based robotics. A key part of this work involves programming a microcontroller to interface with a visual sensor, which reflects the main principles of robotics. Working on both software and hardware areas improved my understanding of system level design, while managing the project independently increased my problem solving, debugging and engineering decision making skills, all which are essential for my professional engineering practice.

The broader ethical implications for this project, relate to the use of camera based vision system, which can raise ethical concerns regarding surveillance, privacy and potential misuses further than its original purpose. Although the project does not involve human participants, awareness of broader society concerns related to privacy and misuse remains important. To address this, the system doesn’t store image or video data, all visual input is processed in real time and gets immediately deleted. The camera is used only for object detection based on blue light intensity, rather than for human identification or personal data collection. All testing is done in a secure and control environment, embedding ethical responsibility into the development process, rather than treating ethics as a post development consideration.

The security concerns related to this project, involves of the protection of visual data and the prevention of unintended access or misuse of the system. To mitigate these risks, all image processing is done locally on the embedded system, and no image data is transmitted externally or stored beyond the short term memory required for the real time processing. Debug and communication interfaces are restricted to the development phase and are not intended for deployment in operational setting . Additionally, the system is designed for use in controlled environments, reducing the risk of unwanted physical access to the hardware. These measures ensure that security controls are proportionate to the scope of the project while supporting responsible and safe operation.

This project fits with global sustainability challenges mainly through its focus on efficiency, low computational complexity. By adopting an approach based on the neural and visual characteristics of the bioinspired creature the system prioritises effective sensory input while maintaining low energy consumption. The use of a microcontroller  based architecture and low cost components supports sustainable engineering by reducing power requirements, material use and development use. Potential applications for this system could be environmental monitoring, marine research, and remote sensing in low-resource settings, where affordability and energy efficiency are critical constraints.

Overall, this project strengthened my technical and professional development while reinforcing the importance of ethical, secure, and sustainable engineering practice in real world system design.

# Initial Meeting

| 0.1 | Initial Aims and Objectives |  |
| --- | --- | --- |
| 0.2 | Feasible Scope |  |
| 0.3 | Supervision Schedule |  |
| 0.4 | Actions Record/Logbook |  |

## 0.1 Initial Aims and Objectives

Aim:

Objectives:

- 1. Do investigation of the Vanadis Bristle worm’s eyes and brain work

- 2. Design the computer model for the robot

- 3. Gather and build the bio-inspired robot

- 4. Experiment with the robot

- 5. Tweak and change the controllers settings to increase power efficiency as needed

## 0.2 Initial Scope

The Scope for my project is to design and develop a Vanadis bristle worm inspired brain based robot. The Vanadis bristle worm is a marine worm that lives in the deep, dark sea environment, and they have a distinct biological structure, in which their eyes are about twenty times more weight than their head, giving them outstanding vision capabilities despite of their brain supposedly being twenty times less the size, showing great effect sensory processing. This remarkable biological adaptation is what I am going to be based on for my project’s concept.

The main objective of my project is to explore and understand how a compact small control system, resembling the worms small but efficient brain, can operate and manage the large sensory component. Therefore, my robot will be designed to use a small, compact computer to control large, high resolution lenses in proportion to its computer, in which it will use a light computation model to achieve a very efficient power consumption and responsive movement. When the robot’s sensor detects stimuli it will react accordingly. This will also be tested in low light conditions to replicate Vanadis bristle worm’s environment.

Ultimately this project seeks to demonstrate how simple computational architectures can handle complex sensory processing and control functions in robotics.

## 0.3 Supervision Schedule

Meet up with supervisor every two weeks for updating and discussing course of the project

## 0.4 Actions Record/Logbook

Up to date in Logbook and Meetings document

# Review Meeting 1

| 1.1 | Formalised Aims and Objectives |  |
| --- | --- | --- |
| 1.2 | Methodology Identified |  |
| 1.3 | Key references identified |  |
| 1.4 | Gantt Chart |  |
| 1.5 | Project Delivery Risks Review |  |
| 1.6 | Set Deliverables for Review 2 |  |
| 1.7 | Actions Record/Logbook |  |

## Formalised Aims and Objectives

Aim: Bio robotics Study for Vanadis sensory system as a model for low power robotics embedded vision.

Objectives:

- 1. Match artificial vision system to the capabilities of the Vanadis

- 2. Gather an ethological realistic dataset of bioluminescent patterns

- 3. Train and compare multiple models running on resource limited vision system

- 4. Changing the resource for each model

- 5. Commentary on what it tells about pelagic animals in general

## 1.2 Research Methodology

### Methodology Introduction:

The purpose of this methodology is to outline the process used to design, develop and a evaluate of my bioinspired robotic system after the low computational power to large visual sensor function of the Vanadis Bristle Worm, to be able to detect far object shapes from low light level environment. So the approach I have taken for this research methodology is a mixed method of qualitative and quantitative methods, due to use of qualitative research methods to understand how the brain to eyes function of the Vanadis Worm works, in which I will gain from reading research papers and consulting biologist; I will also use quantitative techniques to measure and evaluate to functionality of my bioinspired robot compared to the real inspired creature through sensor measurement and robot testing.

### Research Instruments:

The instruments that I will be using to conduct my research methodologies are research papers such as biologists who look at the vision and bioluminescent use of the Vanadis and similar creatures, with a heavy emphasis on Anders Gram et al studies; I will gather a dataset collection to train a Machine Vision Model by viewing dataset that have already being done and also taking pictures of object in the dark, so that I can label, annotate the images and train the model;  Furthermore, I will program and build the model using a C language IDE for programming, and use a microcontroller and 2 cameras to build the robots brain and visual sensors which with iterative testing I will be able to change and tweaking settings to improve sensory extraction and computation efficiency; And I will use testing instruments such as a lux meter to detect and record the amount of lux/light level in the environment where the robot will function.

### Analysis:

Using my chosen mixed research methodology methods:

I will be using qualitative analysis by reading and interpreting biological papers and identify how the Vanadis’s limited brains and large eyes operate together, such as how they look for prey and mating in the large and low light deep sea assist me in building and implement my Machine vision model into my program and hardware of my robot and also make my robots brain efficiently work along with the disproportionate large sensors.

And I will also be using Quantitative analysis by mostly on prototype testing. This will be done by testing in 3 main key metrics I will be checking in my robot which are: the detection distance at and light level in distances be less than 30 centimetres and lux levels between 0 and 3, detection accuracy for the object shape and the response time the robot will take to achieve this; The ideal metrics for the end of the project being able to detect at a distance of 35 metres, at a lux level of 0.3, with an accuracy of 90%  and a response time between 0.5 and 1 seconds. This data will be recorded in a excel document in which I will make summarized results and also make graphical representation for analysed data.

### Background information:

For this project I focus, as previously mentioned, on applying the biological brain to eyes function of Vanadis bristle worm into a robotic design. In more detail, the Biological features of the Vanadis Bristle Worm in a tiny sea creature of approximately 4 cm of length but can vary in size greatly, in which live in deep sea levels which has very low levels of light, and the key feature of the creature is that although the body is long the head is quite small but have a pair of large eyes, that are 20 times the size of its head, in which, therefor creates the doubt of how can it operate such large sensors with such small brain under the knowledge of the brain in its head; therefor I decided to make my project to translate this interesting function/feature of the Vanadis into a robot, to both understand the use of Vanadis having such large visual sensors (eyes) with limited computational processing power (brain) and also to investigate if this feature can make robots such as the one for my project be very efficient in power.

### Sampling process:

My sampling process will consist of iterative testing under the condition of light intensity levels and object distance to evaluate the performance of object detection low light. For the light level intensity, I have selected to use a lux meter and will select 0, 1 and 5 lux as the low light condition I will test my robot on

For object distance, I will select 10, 20, 30 centimetres as the distance I will test that my robot will be detecting the desired robot on. I will do about 5 repeated test on each of my testing values to ensure reliability.

This sampling strategy aims to provide a representation of data analysed for the robot’s detection and response time without exhaustive testing for all possible environment combinations

Research limitations

The limitation of my project’s research would involve, time and resource constraints as this project needs to be done in a time length of approximately 6 months which limits the amount of data I’m able to gather from online research and from repetitive testing after programming, and integrating into the robot.

Another limitation would be environmental control as it’s difficult to replicate and maintain certain natural low light condition, with the addition of that the lower the light of the worm the more physical risk can happen, in which we need to have some form of light control to achieve our testing and also minimize possible risks.

And my final limitation is the simplification of the bioinspired system, as in that I won’t be able to replicate completely the complex neural and sensory system of the Vanadis, due to time, resource available and complexity for this project therefor the brain will be simplified to just try and analyse the detected images from the large sensors as efficiently as possible.

## 1.3 Key References Identified

This are my 10 references for project including biologist research papers of Vandis and similar underwater creatures and research papers about Machine Vision techniques and algorithm:

- Bok, M.J., Macali, A. and Garm, A. (2024) High-resolution Vision in Pelagic Polychaetes. Current Biology [online]. 34 (7), pp. R269-R270. [Accessed 01 October 2025].

I have identified this paper as important for my project because it talks about a visual examination of 3 different types of Pelagic Polychaetes including the Vanadis bristle worm, which is the main subject I am basing my project on, also it has details as the temporal vision and “Optical and anatomical measurements of individual alciopid eyes” which will be very useful to understand what type camera I would need to get to replicate the vision of the Vanadis.

- Garm, A., Simonsen, S.H., Mendoza-gonzález, P. and Worsaae, K. (2021) Have the Eyes of Bioluminescent Scale Worms Adapted to See Their Own Light? a Comparative Study of Eyes and Vision in Harmothoe Imbricata and Lepidonotus Squamatus. Journal of Experimental Biology [online]. 224 (17), pp. 1-10. [Accessed 01 October 2025].

I have identified this paper as important for my project because it talks about the study of 2 annelids which are similar sea creatures as the Vanadis, and how they use their sensory systems in their lifestyle specifically the vision, which contributes to my overall understand in the vision of Vanadis to contribute on how I will achieve my Vanadis inspired vision robot for this project .

- Ahmad Nazri, M.U.I., Indris, I., Ross, O. and Ismail, W.I.W. (2019) Neurological Disorder Brain Model: A Lesson From Marine Worms (Annelida: Polychaeta). Malays J Med Sci [online]. 26 (6), pp. 5-18. [Accessed 01 October 2025].

I have identified this paper as important for my project because it talks about the brain model and nervous systems of polychaetes in which contributes to my overall understating of how the Vanadis brain may work which will therefor give more insights on how I can make the large visual sensor work with the limited computational power brain it has to then implement in my robot system.

- Birk, M.H., Blicher, M.E. and Garm, A. (2018) Deep-sea Starfish From the Arctic Have Well-developed Eyes in the Dark. Proceedings of the Royal Society B : Biological Sciences [online]. 285 (1872), pp. 1-9. [Accessed 01 November 2025].

I have identified this paper as important for my project because it gives me knowledge about the vision of other sea creatures  in similar environment so that I am able to compare it to creatures such as the Vanadis and expand my knowledge for my project.

- Bok, M.J. and Nilsson, D.-E. (2019) Photoresponses in the Radiolar Eyes of the Fan Worm Acromegalomma Vesiculosum. Journal of Experimental Biology [online]. 222 (23), pp. 1-9. [Accessed 01 November 2025].

I have identified this paper as important for my project because like the previous reference it gives me knowledge of other/similar creature to the Vanadis in similar environment

- Mustafa, W.A. and Abdul Kader, M.M.M. (2018) A Review of Histogram Equalization Techniques in Image Enhancement Application. Journal of Physics: Conference Series [online]. 1019 (1), pp. 1-7. [Accessed 01 November 2025].

I have identified this paper as important for my project because it speaks about image processing technique of Histogram Equalization Techniques which is used in machine vision and how it is used in low light environment to get a clear image in the dark which is very useful for my project.

- Jeon, J.J., Park, J.Y. and Eom, I.K. (2024) Low-light Image Enhancement Using Gamma Correction Prior in Mixed Color Spaces. Pattern Recognition [online]. 146, p. 110001. [Accessed 01 November 2025].

I have identified this paper as important for my project because it speaks about another image processing technique of Gamma correction that similarly helps to adjust brightness to an image and how this is used for “Low-light Image Enhancement” which gives me more knowledge of machine vision algorithms and techniques to use in low light environments for my project

- Hao, P., Wang, S., Li, S. and Yang, M. (2019) Low-light Image Enhancement Based on Retinex and Saliency Theories. 2019 IEEE [online]. pp. 2594-2597. [Accessed 01 November 2025].

I have identified this paper as important for my project because it talks of how they use framework using Retinex and Saliency Theories for low light enhancement which is really useful from project and also expands my knowledge and possibilities of what I could use for my robot system’s machine vision model.

- Gouveneaux, A. and Mallefet, J. (2013) Physiological Control of Bioluminescence in a Deep-sea Planktonic Worm, Tomopteris Helgolandica. Journal of Experimental Biology [online]. 216 (22), pp. 4285-4289. [Accessed 04 November 2025].

I have identified this paper as important for my project because it talks about a sea creature Tomopteris Helgolandica that can emit and control bioluminescence signals and could be relevant to what the Vanadis eyes perceive and possibly their behaviour for different bioluminescence signal.

- Wald, G. and Rayport, S. (1977) Vision in Annelid Worms. Science [online]. 196 (4297), pp. 1434-1439. [Accessed 13 November 2025]

I have identified this paper as important for my project because it talks of 2 alciopid worms including the Vanadis and they study about their eye structure, visual sensitiveness and their behaviours which, although it’s an aged paper, it’s still a very relevant to my project and helps build my knowledge of the Vanadis.

## 1.4 Gantt Chart

## 1.5 Project Delivery Risk Review

| Risk | Consequence | Mitigation | Severity | Likelihood | Risk | Additional Mitigation | Severity | Likelihood | Risk |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Delaying or over extending tasks according to my Gannt chart | I have to do more tasks in shorter amount of time with the risks of not being able to finish for the deadlines | On my Gannt Charts I calculate and give myself enough time for tasks, so that if I delay or extend a task than initially expected I still got time to finish it, before it becomes a problem and overlap other tasks. | 2 | 2 | 4 | Also, I maintain the discipline to stay on schedule and only postpone tasks when absolutely necessary. | 2 | 1 | 2 |
| Over spending of my budget | Not being able to finish my project due to not having money to spend on parts I need to complete my project. | I make sure I know what my project needs, calculate and plan how I can spend my budget to achieve my end product; Also, I plan my budget so that I never spend all of my budget so in case of need, I got a contingency funds. | 2 | 1 | 2 |  |  |  |  |
| Integrational difficulties | Due to lack of knowledge or time, I will not be able to finish my project in time due to difficulties with multiple testing and errors when using large sensory systems with small computer brain | To solve this, I’ll do my research to find out as much as I can to help construct my project as intended and schedule delay on my Gannt chart, so that I have extra time if I needed for my integration phase including both my programming and practical phase of my project. | 2 | 2 | 4 | I will do integration in iterations so it’s not as difficult to integrate all at once and it also reduces unexpected technical failures | 2 | 1 | 2 |
| Supply of components being limited or long delivery risk | If not planned, I will be mostly researching and waiting for a specific components, in which could cut my time for my practical schedule, if I leave it for the last minute. | I will do early research and plan of the parts/components I need for my project, and I’ll also buying the specific parts in advance (especially if it is a limited supply) so that I will have all of my desired components and they are ready to use when my practical phase is scheduled. | 2 | 1 | 2 |  |  |  |  |
| Insufficient or unrealistic data for my machine vision model | My project won’t detect accurately different shapes in the dark or will need a excessive tuning time | I will gather an extensive amount of data in a wide range of dark environment scenarios, so that my model works accurately, and also I’ll several testing to make sure it's consistent and correct. | 1 | 1 | 1 |  |  |  |  |
| Prototype Testing & Validation Risk | If not planned ahead of time, I might not have a sufficient place to test and therefore validate my project, due to environment, safety, and appropriate support I were to need it | I will plan early the risks and the environments my project will require to test, so that I am able to book a room/area to test it on, with the appropriate risk assessment for it and therefor get the appropriate support for this testing. | 1 | 2 | 2 |  |  |  |  |
| Unavailable Technician support | Without proper technicians available to assist me with making, modifying a part used for my system, it might cause a delay my work progress that would affect negatively to my project | I will handle my work so that I am able to do most if not all of the parts for my sensor system safely, but in case I do need technician support I will allocate time to it early in my collection so that it has the least amount of delay if there is a lack of available technicians | 1 | 1 | 1 |  |  |  |  |

RISK MATRIX: (To generate the risk level).

| Very likely 5 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Likely 4 |  |  |  |  |  |
| Possible 3 |  |  |  |  |  |
| Unlikely 2 |  |  |  |  |  |
| Extremely unlikely 1 |  |  |  |  |  |
| Likelihood (L) Severity (S) | Insignificant 1 | Minor 2 | Moderate 3 | Severe 4 | Failure 5 |

ACTION LEVEL: (To identify what action needs to be taken).

| POINTS: | RISK LEVEL: | ACTION: |
| --- | --- | --- |
| 1 – 2 | NEGLIGIBLE | No further action is necessary. |
| 3 – 5 | TOLERABLE | Where possible, reduce the risk further |
| 6 - 12 | MODERATE | Additional mitigations are required |
| 15 – 16 | HIGH | Immediate action is necessary |
| 20 - 25 | INTOLERABLE | Stop the activity/ do not start the activity |

## 1.5 Statement of Deliverables for Review 2

Targets in bullet points:

- Develop and test base programme for my robot

- Collect low-light shape data for my Machine Vision model

- Train and test my Machine Model to a baseline detection accuracy (70%)

- Begin construction of hardware and integration of programming with trained machine model

## 1.5 Ensure Logbook is up to date

Up to date in Logbook and Meetings document

# Review Meeting 2

| 2.1 | Review of Deliverables |  |
| --- | --- | --- |
| 2.2 | Review of Key References (min 5 sources) |  |
| 2.3 | Preliminary Results |  |
| 2.4 | Data Collection Review |  |
| 2.5 | Set Deliverables for Review 3 |  |
| 2.6 | Book Date/Time for Final Review |  |
| 2.7 | Review Impact Reflection 1-page max |  |
| 2.8 | Review Actions Record/Logbook |  |

## 2.1 Review of Deliverables from Review 1

The deliverables set on Review 1 are delayed from the estimated time planning shown in the previous Gannt chart of Review 1.

The programming of the microcontroller board with the camera is the source of the delay of my deliverables and therefor also delaying the initial implementation with hardware and also delaying initial testing. Although the machine vision model has being build  and trained with images in the dark labelling blue light as the detection target.

## 2.2 Review of Key References

## 2.3 Evidence of Preliminary Results

## 2.4 Data Collection Review

For my Data collection I am mostly delay, with the exception of the “Machine Vision Dataset images collection and training” which is completed, due to the coding difficulties I have encountered while programming the microcontroller to access the camera module. Therefor delaying the preliminary and refined sensor performance tests, aswell as quantitative data recording and the final performance report.

For Machine Vision Dataset images collection and training, this was done by taking pictures in dark small enclosed space with my phone camera, with enough light outside the enclosed space for me to clearly see and avoid any possibly risk hazards, also got images of deep dark water online which focus on bioluminescent light to make my model more robust and not biased to only the my enclosed space which I’m going to be using for testing.

The Prototype of program hardware assembly data, this is delayed due to having issues connecting the STM32 NUCLEO-64 F446RE microcontroller board to the OV7670 camera module to access the input images and therefore use the model. The main problem encountered through this programming process is that, after wiring and supposedly program the code correctly, the variable values in the expression view, were essentially telling me that that SCL/SDA aren’t reaching the camera and therefore wasn’t able to operate it to extract image information. Because of this delay, the following data collection section such as sensor testing, data collection and final performance report was delayed, and this is shown in the updated Gannt chart.

## 2.5 Statement of Deliverables for Review 3

Targets in bullet points:

- Finish programming and hardware implementations

- Do extensive preliminary and refined sensor performance testing

- Collect and record quantitative data using python for data logging and representation

- Do the final sensor performance report

- Complete Project portfolio

## 2.6 Book date/time for final progress review

## 2.7 Review Impact Reflection

## 2.8 Ensure Logbook is up to date

# Review Meeting 3

| 3.1 | Review of Deliverables |  |
| --- | --- | --- |
| 3.2 | Actions Record/Logbook |  |
| 3.2 | Skeleton Report Structure |  |
| 3.3 | Abstract Complete |  |
| 3.4 | Evidence of report writing, e.g. - Literature Review - Major Results - Methodology |  |
| 3.5 | All Outstanding Review Work Now Satisfactory |  |

## 3.1 Review of Deliverables from Review 2

## 3.2 Ensure Logbook is up to date/finalised

## 3.2 Skeleton Report Structure

## 3.3 Abstract Complete

## 2.4 Evidence of Report Writing